MLOps Pet Breed Classification
Issue #46 / PR #57 Evidence Report

Sprint 5 – E1: Airflow Drift-Triggered Retraining DAG

# 1. Scope

This report documents the work completed for Sprint 5 Issue #46 and PR #57, including implementation, validation, Docker/Airflow execution, the real execution attempt, resource limitation encountered, cleanup, and current PR status.

# 2. PR #57 Status

PR #57 – [S5][E1] Implement Airflow drift-triggered retraining DAG.

Base branch: dev.

Feature branch: feature/s5-issue-46-airflow-retraining-dag.

PR remains open and has not been merged.

The work is kept separate from dev/main until explicitly approved.

# 3. Work Completed

Added an isolated Airflow 3.3.2 runtime using Docker Compose.

Added the pet_breed_drift_retraining DAG.

Implemented: drift check → candidate retraining → candidate evaluation → quality gate.

Connected the DAG to the existing Sprint 4 drift scorecard through a drift decision step.

Added candidate retraining and candidate evaluation scripts.

Added DAG validation and retraining-artifact tests.

Added a resource-conscious Airflow training configuration using CPU-friendly settings, num_workers=0 and batch_size=8.

Disabled pin_memory and persistent_workers for the Airflow data loaders.

Added atomic candidate artifact handling so an incomplete training run does not replace a valid candidate.

Kept the data policy explicit: train for fitting, validation for model selection, and test protected from fitting.

Added Airflow retraining documentation/runbook.

Removed generated/debug runtime artifacts from the PR and restored unrelated Sprint 4 evidence changes.

# 4. Airflow Environment Validation

The Airflow environment was successfully built and started after resolving the local Docker/WSL runtime issue.

Airflow 3.3.2 was confirmed and the DAG was discovered successfully.

The discovered DAG was pet_breed_drift_retraining and was loaded by a real Airflow runtime.

# 5. Real DAG Execution Attempt

A real manual DAG run was triggered. The drift-check task completed successfully and detected drift, so the workflow proceeded to candidate retraining.

Run ID: manual__2026-10-06T11:37:23.234757+00:00.

The retraining task started and produced training output, but the process was terminated by the Docker environment because of memory exhaustion.

Docker inspection showed OOMKilled=true and the process ended with SIGKILL (signal 9).

A partial checkpoint was produced, but it is intentionally NOT treated as successful candidate evidence. Evaluation and quality-gate completion were not reached.

# 6. Screenshot Evidence

The original screenshots from the previous work sessions need to be inserted here: Airflow runtime, DAG discovery/graph, drift detection, retraining logs, resource/OOM evidence, PR #57, and CI/CD validation.

# 7. Validation and Cleanup

Generated runtime/debug artifacts were removed from the branch.

Sprint 4 monitoring scorecard files were restored to the dev versions so Issue #46 does not introduce unrelated evidence changes.

The generated drift decision is treated as runtime output rather than committed static evidence.

The cleanup was committed and pushed to the existing Issue #46 feature branch.

No merge into dev or main was performed.

# 8. Acceptance Status

Airflow DAG importable/validated: COMPLETED – DAG discovered successfully.

Drift condition can trigger retraining: COMPLETED – real run passed drift check and entered retraining.

Candidate artifacts produced by a real run: PARTIAL – partial checkpoint produced, but retraining was OOM-killed.

Protected test split: IMPLEMENTED – test split remains protected from fitting.

Full end-to-end DAG execution with real evidence: NOT COMPLETED – blocked by local Docker memory exhaustion.

# 9. Conclusion

Issue #46 has a working Airflow/DAG implementation and was exercised in a real runtime. The important limitation is the local resource constraint during retraining. We will not claim a successful end-to-end retraining run without real evidence. This report records the actual result without overengineering or fabricating evidence.

# Appendix A — Airflow Execution Screenshots

The following screenshots provide visual evidence from the real Airflow execution described in this report.

Screenshot 1 — Airflow DAG Runs

Screenshot 2 — Drift Check Running

Screenshot 3 — Drift Check Succeeded / Retraining Running

Screenshot 4 — Retraining Still Running

Screenshot 5 — Retraining Failed; Evaluation and Quality Gate Not Executed